INTERNSHIP WEEKLY PROGRESS REPORT

Project: Stockwise — Inventory Management Web Application

| Intern Name: | Srun Borath | Company: | iOne |
| --- | --- | --- | --- |
| Department: | Software Development & Engineering | Reporting Period: | October 1, 2026 – October 7, 2026 |
| Technology Stack: | Next.js 16 (Turbopack), React 19, TypeScript, Tailwind CSS, Python FastAPI |  |  |

1. Executive Summary

During the first week of the internship, the primary focus was onboarding into the development environment, initializing the full-stack architecture, and developing a responsive, production-ready web application for inventory and product classification management.

By the end of this reporting period, the following core milestones were accomplished:

macOS & Backend Setup: Development environment configured on macOS with local Python FastAPI server integration.

Next.js 16 & React 19: Built with App Router, Turbopack, route protection proxy, and client session synchronization.

Full Category CRUD: Creation, modification, deletion, and details modal with multipart image uploads and previews.

Analytics Dashboard: Live KPI summary cards, interactive SVG stock movement chart (7d/30d/90d), and stock health distribution.

UI/UX & Design System: Refined typography, glassmorphism, toast alerts, dark-accented split auth, and 100% clean builds.

2. Daily Activity & Timeline

| Date | Day | Tasks & Key Accomplishments | Status |
| --- | --- | --- | --- |
| 01 Oct 2026 | Thursday | macOS environment setup; installed Python, FastAPI, and Uvicorn; inspected API Swagger documentation (/docs). | Completed |
| 02 Oct 2026 | Friday | Initialized Next.js project with TypeScript and Tailwind CSS; configured directory layout and environment variables. | Completed |
| 05 Oct 2026 | Monday | Designed HTTP API client; implemented JWT cookie storage; built route protection proxy (proxy.ts); created global app store. | Completed |
| 06 Oct 2026 | Tuesday | Built base layout shell (NavBar, SideBar); integrated initial category listing endpoint; structured auth view prototypes. | Completed |
| 07 Oct 2026 | Wednesday | Overhauled UI/UX design system; implemented full Category CRUD with image uploads; created interactive Dashboard analytics; added global Toast alerts. | Completed |

3. Detailed Work Breakdown

October 1, 2026 — Development Setup & Backend Initialization

Configured terminal workflows, package managers (brew, pip, npm), and developer environment on macOS.

Initialized FastAPI backend server running on http://localhost:8000/api/v1.

Audited OpenAPI specification for Authentication (/auth/register, /auth/login, /auth/me) and Category endpoints (/categories).

October 2, 2026 — Frontend Project Initialization

Initialized inventory_management_website using Next.js 16 with App Router, Turbopack, and TypeScript 5.

Configured path aliases (@/*) in tsconfig.json and set API base URLs in .env.

Organized modular code directory: services, components, lib, store, and app routes.

October 5, 2026 — Architecture, Network Layer & Authentication Flow

Centralized fetch client (src/services/http/client.ts) supporting JSON, multipart FormData, and FastAPI error structures.

Configured session management in cookies (SameSite=Lax) and synchronized user state in localStorage and useAppStore.ts.

Implemented route protection middleware (src/proxy.ts) ensuring secure access control for protected workspace pages.

October 6, 2026 — Shell Architecture & Category Integration

Developed dashboard shell containing responsive sidebar, navigation bar, and main canvas.

Created TypeScript data models and initial consumption service for category catalog data.

October 7, 2026 — Comprehensive UI/UX Overhaul & Full Feature Set

Overhauled design system (src/app/globals.css) with Geist typography, glassmorphism, emerald accents, and micro-animations.

Built CategoryFormModal supporting Category creation, editing, and drag-and-drop image uploads with live preview.

Added CategoryDeleteModal with safety warnings and CategoryDetailModal for full-resolution image inspection.

Implemented Grid View and Table View toggles with live instant search and multi-option sorting (Newest, Oldest, A–Z).

Connected FastAPI static image serving (/uploads/categories/...) to render uploaded media directly in the frontend.

Rebuilt Dashboard with live KPIs, interactive SVG Stock Movement chart (7D/30D/90D ranges with tooltips), and health donut chart.

Implemented lightweight global Toast notification system for instantaneous user action feedback.

Enhanced Login and Register pages with password toggles, demo quick-fill button, and accurate validation callouts.

Validated production readiness: zero TypeScript errors and passing Next.js 16 Turbopack production builds.

4. Technical Challenges & Solutions

FastAPI Multipart & Error Parsing:  FastAPI returned errors as { detail: ... } and standard JSON fetch headers conflicted with multipart form data. Upgraded httpClient to detect FormData instances (omitting manual Content-Type headers) and intelligently parse detail strings and arrays.

Turbopack SSR Evaluation:  Next.js 16 Turbopack flagged new Date() in client components during prerendering. Resolved by safely moving time evaluation into useEffect hooks, eliminating hydration mismatches.

React 19 State Synchronization:  React 19 linter flagged synchronous setState in effects. Refactored dialog modals to use keyed instances, achieving clean mount-time state initialization without cascading renders.

5. Skills & Competencies Acquired

Next.js 16 Architecture: App Router, Turbopack, dynamic route layouts, and proxy middleware.

React 19 & TypeScript: Modern React 19 conventions, custom state management hooks, and context providers.

REST API Integration: Connecting full-stack frontends with Python FastAPI backends, Bearer tokens, and multipart data.

SaaS Design & UX: Tailwind CSS design tokens, glassmorphism, responsive navigation drawers, and accessible UX.

6. Next Steps & Upcoming Objectives

Develop Product Inventory CRUD interface (SKU, pricing, stock quantities, category mapping).

Implement automated low-stock warnings and replenishment threshold alerts.

Add data export capabilities (CSV and printable PDF summary reports).